# Software Project Management Plan for “Online Job Application Tracking System”

- Introduction

This Software Project Management Plan (SPMP) describes management, organization, schedule, resources, quality, risk, and communication controls for developing CareerSync — an online job application tracking and career-management web application.

  - Project Overview

CareerSync is a single-tenant/multi-tenant web app that enables users to track job applications, manage profiles (education/experience), store documents, receive achievements and notifications, and view analytics. The system uses Next.js + React + TypeScript for frontend and server-side APIs, MongoDB with Mongoose for persistence, and Firebase Authentication for identity.

  - Project Deliverables

1. Preliminary Project Plan						13.08.2025

2. Requirements Specification					15.08.2025

3. Analysis [Object model, Dynamic model, and User interface]	16.08.2025

4. Architecture Specification						20.08.2025

5. Component/Object Specification					22.08.2025

6. Source Code					23.08.2025- 30.08.2025

7. Test Plan 						01.09.2025 -  09.09.2025

8. Final Product Demo				10.09.2025 - 20.09.2025

  - Evolution of this document

This document will be updated as the project progresses. Updates should be expected in the following sections:

- References - updated as necessary.

- Definitions, acronyms, and abbreviations - updated as necessary.

- Organizational Structure will be updated as the team leaders are assigned for each phase.

- Technical Process - this section will be revised appropriately as the requirements and design decisions become clearer.

- Schedule – as the project progresses, the schedule will be updated accordingly.

Revision History

| Revision | Date | Updated By | Update Comments |
| --- | --- | --- | --- |
| 0.1 | 01.05.2025 | Anish Seth | First Draft |

  - References

    - Team Website:	https://career-sync-io.vercel.app

    - Github Repository:  https://github.com/Anish-2005/CareerSync

  - Definitions, Acronyms, and Abbreviations

i. UML - Unified Modeling Language

ii. DD - Detailed Design

iii. DDD - Detailed Design Document

iv. PM - Project Manager

v. QAM - Quality Assurance Manager

vi. SCMP - Software Configuration Management Plan

vii. SQA - Software Quality Assurance

viii. SR - Software Requirements

ix. SRD - Software Requirements Document

x. STD - Software Transfer Document

xi. STP - Software Test Plan (also: Submitter Application that submits jobs to dispatchers in other contexts)

xii. SUM - Software User Manual

xiii. TBD – To Be Decided

xiv. UR - User Requirements

xv. URD - User Requirements Document

xvi. VPM - Vice Project Manager

xvii. VQAM - Vice Quality Assurance Manager

xviii. ATS - Applicant Tracking System (used here for reference to employer/ATS integrations)

xix. API - Application Programming Interface

xx. MVP - Minimum Viable Product

xxi. UI - User Interface

xxii. UX - User Experience

xxiii. PII - Personally Identifiable Information

xxiv. GDPR - General Data Protection Regulation

- Project Organization

  - Process Model

The process model chosen for CareerSync is the V-Model (Validation and Verification model). The V-Model emphasizes a systematic mapping between development activities on the left side of the "V" and their corresponding testing/validation activities on the right side. Each development phase has a directly associated testing phase, ensuring early planning for testability and that verification activities start as soon as their corresponding artifacts are available.

  - Organizational Structure

Team Members –

    - Anish Seth

| Name | Organization/ Position | Contact Information |
| --- | --- | --- |
| Anish Seth | CTO/CEO | anishseth0510@gmail.com 9748487454 |

| Days | Deliverable | Team Leader | Deliverable Description |
| --- | --- | --- | --- |
| 9 | 1 | Anish Seth | Project Plan |
| 7 | 2 | Anish Seth | Requirements Specification |
| 9 | 3 | Anish Seth | Analysis |
| 13 | 4 | Anish Seth | Architecture Specification |
| 9 | 5 | Anish Seth | Component/Object Specification |
| 14 | 6 | Anish Seth | Source Code |
| 7 | 7 | Anish Seth | Test Plan |
| 5 | 8 | Anish Seth | Final Deliverable |

## Organizational Boundaries and Interfaces

Team leaders throughout development are responsible for coordinating meetings, status updates, communications, and deliverables for their assigned phases. Interfaces between roles are defined as follows:

- Project Manager ↔ Product Owner: scope, prioritization, schedule updates.

- Tech-Lead ↔ Developers: technical direction, code reviews, implementation details.

- Developers ↔ QA: test case handoff, bug triage, and verification cycles.

- DevOps ↔ Developers/Tech Lead: deployment pipelines, environment setup, and rollback procedures.

  - Project Responsibilities

Responsibility assignments for major deliverables are listed below. Specific owners (TBD) should be assigned during project kickoff; until then, the whole team shares responsibility for collaborative deliverables.

1. Project Plan – Whole Team

2. Requirements Specification – TBD (Product Owner / BA)

3. Analysis – TBD (Tech Lead / Devs)

4. Architecture Specification – TBD (Tech Lead)

5. Component/Object Specification – TBD (Developers)

6. Source Code – TBD (Developers)

7. Test Plan – TBD (QA)

8. Final Deliverable – Entire Team

| Name | Organization/ Position | Role/Responsibilities |
| --- | --- | --- |
| Anish Seth | Lead Project Manager | - Managing and leading the project team. - Developing and maintaining a detailed project plan. - Monitoring project progress and performance. - Managing project evaluation and dissemination activities. - Develop corrective actions when necessary. |

- Managerial Process

  - Management Objectives and Priorities

The management objective is to deliver CareerSync on time and with high quality. The Project Manager (PM) and the Quality Assurance Manager (QAM) work together to achieve this: the PM ensures the team makes measurable progress against plan and the QAM enforces quality at defined checkpoints.

Key priorities:

- Deliver a stable MVP that supports profile management, job tracking, and achievements.

- Maintain user data privacy and secure handling of credentials and PII.

- Keep release cadence predictable (sprints, QA, deploy windows).

- Ensure observability and error monitoring in production (Sentry, provider metrics).

  - Assumptions, Dependencies, and Constraints

Project planning assumptions and schedule inputs:

- Team capacity: 5 people × 365 hours/year = 1825 available person-hours (adjust as necessary for holidays, part-time members, and other commitments).

- Target milestone dates: set in project schedule (fill the actual dates for sprint starts, MVP, and production release).

- Stakeholder review windows: product demos and acceptance reviews happen at the end of each sprint.

- Planned non-working days / holidays: list sprint-specific holidays and blocked dates in the project calendar.

Notes on scope vs. schedule:

- If time becomes constrained, requirements will be prioritized by business value; lower-priority features may be deferred to subsequent releases rather than extending the schedule.

Dependencies:

- Cloud services: MongoDB Atlas (DB), Firebase (auth), hosting (Vercel or alternative), and SMTP provider for emails.

- Third-party libraries and SDKs (Next.js, React, lucide-react, Mongoose, Firebase SDKs).

- Test data and sample accounts for QA and performance tests.

Constraints:

- Budget and team capacity limits influence scope and test depth.

- Sensitive keys and credentials must be stored in environment variables and not committed.

  - Risk Management

Risk categories considered for CareerSync:

- Technology risk: breaking changes in dependencies, SDK incompatibilities, or platform upgrades.

- People risk: key-person absence or turnover.

- Financial risk: unexpected hosting or third-party costs.

- Market risk: change in user needs or competitive features.

- Process risk: inconsistent practices, poor change control, or unclear acceptance criteria.

Common risks and mitigation:

1. Miscommunication

- Prevention: Record action items in each meeting; require brief written acceptance criteria for each ticket.

- Correction: Convene a rapid alignment meeting and assign a task owner.

2. Time shortage

- Prevention: Add schedule buffers for integration and QA; prioritize backlog by value.

- Correction: Re-scope or defer lower-priority items, and reallocate resources.

3. Illness or absence

- Prevention: Cross-train team members and document critical workflows.

- Correction: Reassign tasks temporarily and consider short-term contractor support when needed.

Monitoring risks and progress:

- Maintain a Risk Register in the repo or project tool (GitHub Issues/Jira) with owners and mitigations.

- Weekly risk review during sprint planning.

  - Monitoring and Controlling Mechanisms

The PM will use the following mechanisms to monitor project progress and control changes:

- Sprint ceremonies: Planning, Daily standups (optional), Sprint demo, and Retrospective.

- Progress reporting: concise progress report every Friday (status, blockers, scope changes).

- Shared artifact repository: docs/, design, API specs, and release notes in `docs/` and repo.

- Issue tracking: use GitHub Issues/GitHub Projects (or Jira) to track tasks with owner, priority, and SLA fields.

- Baseline and change control: formalize scope/schedule changes via PRs and a change-log entry; significant changes require stakeholder sign-off.

- CI/CD gates: automated lint, unit tests, and integration tests on PR; deploy only after required checks and approvals.

- Technical Process

  - Methods, Tools, and Techniques

CareerSync will follow a V-Model methodology for development and verification: requirements → design → implementation → unit testing → integration testing → system testing → acceptance. The V-Model enforces early test planning and traceability between requirements and test cases.

  - Software Documentation

The following documentation will be produced and maintained in `docs/` in the repository:

- Project Charter

- Business Requirements Document (BRD)

- Functional Specification / SRS (user stories, acceptance criteria)

- Cost-Benefit Analysis

- Technical Specification / Architecture Document

- Detailed Design Document (component-level diagrams and data flows)

- API Specification (endpoints, request/response examples)

- Test Plan (unit, integration, E2E, performance)

- Implementation Plan (deployment steps, rollback plan)

- Detailed Project Report and Release Notes

- Benefit Realization / Post-Release Evaluation

  - Project Support Functions

Support artifacts and processes (configuration management, backups, release notes, runbooks) will be produced as applicable during implementation and acceptance phases. Owners will be assigned at kickoff and recorded in the project tracker.

- Work Elements, Schedule, and Budget

  - Budget items include hosting, paid third-party services, and incidental contractor costs.

  - The project lead role will rotate among the five team members across phases to ensure shared ownership and cross-training.

  - Phase artifacts will be revised as work progresses; each major revision is baselined with versioning and commit history.

Budget and Resource Allocation:

Salary							  	80,000.00

Office Operations/Supplies/Equipment/Consumables	 540,000.00

Miscellaneous					  	  	10,000.00

Total 					         	      	Rs. 630,000.00

Schedule